|  |  |  |
| --- | --- | --- |
| Bangalore Shivacharan – CEO | David Hong – product manager | Nayanjeet Medhi |
| Jaikumar Madhava | Satya Govindu | Jaychand |
| Pradeep KTR | Pradeep DV | Akshay |
| Sridhar | Jagan | Sajil |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Task Id** | **Effort Category** | **Description** | **Status** | **Remarks** |
| 1 | Low | Move the search drug to panel where other search fields are present. Collapse button indicating dull color when expanded and dark color when contracted | Done |  |
| 2 | Low | Add Info Icon to the search drug type ahead. “Please type at least 3 characters to show the drug list.” | Done |  |
| 3 | Low | Rename Search button to submit. | Done |  |
| 4 | Low | Add a reset button. | Done |  |
| 5 | Low | Rename ‘About Us’ to ‘About’.  Right top corner of the “About” link should point to a PDF document. US Team to provide PDF | Done |  |
| 6 | Medium | Screen needs to be section 508 compliant. | Yet to Start |  |
| 7 | Low | Add Title. “Adverse Event Reports.” | Done |  |
| 8 | Low | Show the filter criteria on top of the graph. Example Age 20 – 30. | Yet to Start |  |
| 9 | Medium | Add tooltip to explain how the user can zoom on the timeline. | Done |  |
| 10 | Medium | The 2nd graph is not required. Add graph only on one place. Similar to PMTS / date zoom should be implemented on the graph itself. | Done |  |
| 11 | Low | Left Top corner Logo should be DAnalytics. Slogan  Under that should be “Drug Analytics by TurningPoint”. | Done |  |
| 13 | Medium | Event count Api call should call  FDA APIs, if the site is not available it should go call DAnalytics web APIs - User choice | Partially Done | Done without filters |
| 14 | Low | Correct the graph X & Y axis Unit displaying appropriately. | Done |  |
| 15 | Medium | There should be an option in the UI to flip Date wise or Month wise report. | Yet to Start | Pig / Maria Done |
| 16 | High | Enforcement data below graph for entire period from FDA API. Get substance from drug name, pass first substance and get enforcement | Done | Has multiple substance sets. Need discussion |
| 17 | High | Display Drug Reaction summary table for entire data in UI | In Progress |  |
| 18 | High | Display Drug Characteristics summary table for entire data in UI | Done |  |
| 19 | High | Data Load in summary tables | In Progress | Done for 2014, full data in progress |
| 20 | High | Data validation | In Progress |  |
| 21 | High | Event data on spike date to be shown in a graph categorized by Age group / Weight / Gender | Analyzed, Ready to code |  |