|  |  |  |
| --- | --- | --- |
| Bangalore Shivacharan – CEO | David Hong – product manager | Nayanjeet Medhi |
| Jaikumar Madhava | Satya Govindu | Jaychand |
| Pradeep KTR | Pradeep DV | Akshay |
| Sridhar | Jagan | Sajil |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Task Id** | **Effort Category** | **Description** | **Status** | **Remarks** |
| 1 | Medium | Screen needs to be section 508 compliant. | Yet to Start | Estimate is 3 hrs |
| 2 | Low | Show the filter criteria on top of the graph. Example Age 20 – 30. | Done |  |
| 3 | Low | Dnalaytics to dAnalytics logo | Done |  |
| 4 | Medium | Event count api call to FDA API with filters | Done without filters |  |
| 5 | High | Enforcement data below graph - substance logic correction | Done |  |
| 6 | High | Display Drug Reaction summary table for entire data in UI | Done |  |
| 7 | High | Full Data Load | Done |  |
| 8 | High | Data validation - Daily vs Monthly summary | Done |  |
| 9 | High | Event data on spike date to be shown in a graph categorized by Age group / Weight / Gender | In Progress | UI done, Api to be done - Estimate - 5 hours |
| 10 | Low | Indexing on Marvin Maria DB | Done | Indexed for drug id and 1 more column combination, FK is already indexed |
| 11 | Medium | Monthly default in UI, (may be remove daily) for performance improvement | Done | Validation in progress |
| 12 | High | Test and reproduce performance issue | Done | Prashanth has performance stats for 2014 data |
| 13 | Low | Update unit testing in git hub | In Progress | Estimate - 3 hrs |
| 15 | Medium | CI / Travit | Done |  |
| 16 | Low | Connection pool set up / Timeout identification | Done | Pradeep has details, need to configure based on aws |
| 17 | High | Table to show drug indication ER data | In Progress | Data downloaded, UI ready. API,procedure for summarization in progress. Estimate : 3 hrs |
| 18 | High | Table to show drug indication Hospitalization data | In Progress | Data downloaded, has issues, UI ready. API, procedure for summarization in progress. Estimate 3 hrs |
| 20 | Low | Label the slider bar so that it is more intuitive to user. | Done |  |
| 21 | Low | Move the slider bar down so that there is not text overlap. | Done |  |
| 22 | Low | Create a mechanism so that users can share their query results to social media such as Facebook, twitter, etc. | In Progress | Code snippet to be added. Estimate : 15 min |
| 23 | Low | Make the font on the X and Y axis larger so that it is easier to read and remove the text overlap. | Yet to Start | Estimate : 15 min |
| 24 | Medium | Add weight as a filter field | Yet to Start | Estimate : 15 min |
| 25 | Low | Add the word "FDA" in front of "Drug Characterization | Done |  |
| 26 | Medium | When searching a drug and the graph appears, the highlight should be behind the spike in the graph | Partially Done | Better now, but not yet perfect, not estimated |
| 28 | Medium | Need to have tool tip information for all the information tables. | Done |  |
| 29 | Low | Dimpact Api : Need to have tool tip. Retrieved Data from Application Database, this is needed when open FDA server down. | Done |  |
| 30 | Low | Open FDA : Need to have tool tip saying real-time data from FDA. | Done |  |
| 31 | Low | Explain Graph: Display Drug and selected criteria’s values above plotted graph. Give note that data plotted in here is not accounted zero event count. | Done |  |
| 32 | Low | X and y axis should have standard units. Should not change according to the data. | Not doable | Will look ugly for some data sets |
| 33 | Low | Info icon for all tables | Done |  |
| 34 | Low | Process Monitoring – Monit set up | Done |  |
| 35 | Medium | About document | Done |  |